# ERP-Nexus Purchase Module Implementation Plan

## Module Scope

Purchase Team manages vendors, materials, purchase orders, goods receipts, vendor bills, inventory visibility, procurement suggestions, reports, and audit logs. Payments are handled only by Owner/Admin.

## Core Tables

1. vendors
2. raw_materials
3. purchase_orders
4. purchase_order_items
5. goods_receipts
6. goods_receipt_items
7. vendor_bills
8. stock_ledger
9. procurement_suggestions
10. audit_logs

## Workflow

Need Material -> Create Purchase Order -> Receive Material -> Update Inventory -> Upload Vendor Bill -> Notify Owner/Admin

## Permissions

Purchase User:
- Manage Vendors
- Manage Materials
- Create/Edit Purchase Orders
- Receive Deliveries
- Upload Vendor Bills
- View Inventory

Cannot:
- Make Payments
- Approve Payments
- View Financial Reports

Admin/Owner:
- Full Access
- Vendor Bill Review
- Payment Approval and Processing

## Dashboard

Total Purchase Orders
Pending Orders
Partially Received Orders
Fully Received Orders
Delayed Orders
Purchase Value
Vendor Bills Pending Payment
Low Stock Materials

## Implementation Plan

Week 1: Vendors and Raw Materials
Week 2: Purchase Orders and Purchase Order Items
Week 3: Goods Receipts and Receipt Items
Week 4: Stock Ledger and Inventory Updates
Week 5: Vendor Bills and File Uploads
Week 6: Dashboard, Reports, Audit Logs, Procurement Suggestions